# Client Feature Overview

Our project is a monitoring software for servers. There is many different monitoring software out there, however those pieces of software are usually behind massive paywalls, making them inaccessible for the ordinary person. We wanted to make a free version of this type of software, so that anyone would be able to monitor the health of their servers without having to pay massive fees.

Initial scope – 17.02.2023.

Features

Monitoring

Robust Alerting

Report Generation

Reporting Metrics

Up Time Robot

User friendly UI

SNMP probes

Screen sharing

CLI / VNC

Live chat

Remote Access

Tickets

Grouping devices

Quick glance status page

Scope after scaling down – 27.04.2023.

Features

Authentication

Probe Authentication

Alerting

Probe Updating

Export to CSV

More graphs

Status page

Project Overview – Final Scope 17.05.2023

| Features |  | Implemented? |  | How/Why |
| --- | --- | --- | --- | --- |
| Monitoring |  | Yes | We implemented this by creating a backend daemon that collects data from the hosts hardware and network that sends the data to an API. That API then sent data to the front end using React hooks to display the monitored information. |  |
| Host Stats |  |  |  |  |
| ↪ | CPU | Yes |  |  |
|  | GPU | Yes |  |  |
|  | RAM | Yes |  |  |
|  | DISK | Yes |  |  |
|  | DISK Health | No |  |  |
|  | Network | Yes |  |  |
|  | Installed Software | No |  |  |
|  | Running Services / Processes | No |  |  |
|  | Updates | No |  |  |
|  | Av Status | No |  |  |
| Heartbeat |  |  |  |  |
| ↪ | Last update interval | No |  |  |
| Front End |  |  | We implemented this by using React > Mantine UI to create a clean and easy to use webpage where the user can easily understand the information that is being displayed on the page. |  |
| ↪ | User friendly UI | Yes |  |  |
|  | Admin GUI | Yes |  |  |
|  | Host grouping | Yes |  |  |
|  | Alerts for specific groups | No |  |  |
| Report metrics |  | Yes | We implemented this by creating graphs on the dashboard page. These graphs allow the user to zoom in to see more detailed information on the different |  |
| Up Time Robot |  | No | Didn’t have time to implement |  |
| Alerting |  |  | Time Constrains |  |
| ↪ | SMTP | No |  |  |
|  | Push notifications | No |  |  |
|  | Webhook | No |  |  |
|  | SMS gateway | No |  |  |
| Manage |  |  | Time Constraints |  |
| Remote Access |  |  | Time constraints |  |
| ↪ | Report generation | No |  |  |
|  | SNMP Probe | No |  |  |
|  | VNC/CLI | No |  |  |
| User Interaction |  |  |  |  |
| ↪ | Ticket System | No |  |  |
|  | Live chat with support agents | No |  |  |
|  | Install software | No |  |  |

As a group we decided using our limited time to deliver a more refined implementation of core features would deliver a more usable product and give us a solid foundation to build more functionality on top of. 
We chose to not add the management features and scaled back on some of the monitoring features, as this was meant to be more of a proof of concept as opposed to a fully featured product ready to sell.

We made sure to fully implement the features of the monitoring software, which included the monitoring of the hosts CPU, RAM, storage, GPU, and network.

Looking back over the last twelve weeks, we were not able to accomplish all the features that we had wanted to incorporate into the final product. This is mainly because of time constraints – as we had found that there was a lot more nuance for the project and the different features that we hadn’t expected when we initially wrote our list of features.

One of the biggest features that comes to mind is the alerting, which we had originally had as a must-have feature. Unfortunately, we were unable to implement this feature as we ended out not having enough time, and other features, such as the monitoring, were more important to have fully implemented.